Universidad de las Fuerzas Armadas “ESPE”

Product Backlog

Advanced Web Development

T3 – Nova Developers

Saray Cañarte

Andrés Cedeño

Kerlly Chiriboga

DishDash – Quotation Management

# Feature 0: Core CRUD, Authentication & Dashboard

Description:

It establishes the functional basis of the system, allowing the management of users and ingredients, along with secure authentication, role control, and a central dashboard that supports all other functionalities.

Scope:

- User CRUD operations.

- Ingredient CRUD operations.

- Authentication with Google OAuth.

- Role management (Chef/Client).

- Secure session persistence.

- Main dashboard based on user role.

Details:

- Users can log in using Google and are redirected according to their role.

- The system manages roles and permissions to limit access to features.

- Chefs can manage a centralized ingredient catalog that includes:

  - Units of measurement and equivalencies.

  - Prices per unit (kilogram, liter, or unit).

- The dashboard displays key information based on the user's profile (chef or customer).

- This feature serves as the system's database and control center for recipes, cost calculations, and quotes.

# Feature 1: Recipe Management

Description:

It allows chefs to create, manage, and organize recipes with detailed ingredients, step-by-step instructions, cost calculation, and data export.

Details:

- Complete recipe CRUD (name, description, yield, and category).

- Ingredient assignment with quantities in different units.

- Step-by-step instructions with estimated preparation times.

- Automatic calculation of:

  - Total recipe cost.

  - Cost per serving.

  - Price per serving.

- Step-by-step instructions with estimated preparation times.

- Recipe categorization (appetizer, main course, dessert, beverage, etc.).

- Search and filter by category or ingredients.

- Image upload via drag and drop.

- Recipe export (PDF).

- Connection of recipes to the customer catalog.

Related Reports:

- Recipe Reports

- Cost Reports per Recipe and per Serving

# Feature 2: Scales & Smart Unit Conversion

Description:

It offers dynamic recipe scaling and intelligent unit conversion based on the number of servings and the specific properties of each ingredient.

Details:

- Automatic conversion between metric and imperial units.

- Handling specific ingredient densities.

- Dynamic recipe scaling when the number of servings is modified.

- Automatic recalculation of:

  - Ingredient quantities.

  - Total yield.

  - Updated costs.

- Visualization of conversion equivalences for user reference.

- Display of conversion equivalencies for user reference.

Associated reports:

- Scaled recipe reports.

- Adjusted conversion and cost reports.

# Feature 3: Quotations & Client Interaction

Description:

Manage the entire lifecycle of quotes between chefs and clients, from request to approval, tracking and final documentation.

Quotations & Budgets

- Create custom quotes for events.

- Selection of multiple recipes per quotation.

- Automatic calculation of:

  - Total cost.

  - Taxes (IVA).

  - Discounts and profit margins.

- Quote statuses: Pending, Approved, Completed.

- Export quotes to PDF.

- Quotation history tracking.

Client Quotation Requests

- Clients can submit quote requests indicating:

  - Type of event, date, location, and number of guests.

  - Dietary restrictions and preferences.

  - Budget range and additional notes.

- Tracking of quote status by the client.

- Response from the chef with acceptance, rejection, or a proposal.

Calendar Integration

- Exclusive calendar for quotes.

- View events, deliveries, and deadlines.

- Associate quotes with specific dates.

- Reminders and notifications for upcoming events.

Associated Reports :

- Quotation reports (chef and client views).

- Event and budget history.

Sprint Backlog

1 Recipe Managements

1.1 Create ingredient catalog.

1.2  Assign units and prices to ingredients

1.3 Recipe data form.

1.4  Step by step instructions

1.5 Drag and drop for images

1.6 Calculate cost per serving

1.7 Calculate price per serving

1.8 Categorize, search and filter recipe

1.9 Export recipes.

1.10 Connect recipes with client catalog

2  Scales & Smart Unit Conversion

2.1 Assignment of units of measurement

2.2 Calculate unit conversion

2.3 Calculate portion scaling

2.4 Automatic ingredient scale calculation

2.5 Calculation of the estimated price per portion

2.6 Reference to the total number of products to buy

2.7 Creation of a report by recipe escalation

2.8 Calculate Cost Analysis

2.9 Calculate unit cost and total cost per ingredient

2.10 Calculate taxes

2.11 Categorize, search and filter scales, conversion and costs.

3 Quotations

3.1 Personalized chef quotation

3.2 Personalized client quotation

3.3 Relate recipes and ingredients with quotation

3.4 Calculate total cost

3.5 Calculate taxes

3.6 Calculate discounts and profit margins

3.7 Assign status management for quotations

3.8 Generate PDF report per quotation.

3.9 Assign quotation to chef Google Calendar

3.10 Create notifications of client quotations with option to accept or reject

3.11 Categorize, search and filter chef quotations.

Feature Prioritization & Phases

# Phase 1 – Core Foundations (1.5 weeks)

- Feature 0: Core CRUD, Authentication & Dashboard

- Feature 1: Recipe Management

Phase 2 – Intelligent Operations (1 week)

- Feature 2: Scales & Smart Unit Conversion

Phase 3 – Client Services & Quotations (1.5 weeks)

- Feature 3: Quotations & Client Interaction

Link of github repository:

https://github.com/k0c0h/T3_AWD_RECIPE_MANAGEMENT_SYSTEM.git

Functional Prototype link:

https://t3-awd-recipe-management-system-2.onrender.com